COMMUNITY SERVICE PROJECT

Project Proposal for Mentor Approval

Course Code: 23A0528  |  Credits: 2  |  Common to CSE, AI&ML, DS, CS

# 1. Project Information

| Project Title | Digital Transformation of a Local Hotel: Web-Based Hotel Management System |
| --- | --- |
| Student Name | ___________________________________ |
| Roll Number | ___________________________________ |
| Branch & Section | CSE ¦ Section: ______ |
| Academic Year | 2024 - 2025 |
| Mentor / Faculty | ___________________________________ |
| Target Location | Basota Hotel, Nellore, Andhra Pradesh |
| Project Duration | 8 Weeks (Summer Vacation) |

# 2. Introduction

The rapid growth of digital technology has created a clear divide between large, well-resourced hotels that have adopted modern management software and small local lodges and hotels that continue to rely on manual, paper-based methods. This gap results in operational inefficiencies, frequent billing errors, poor record management, and a lack of data-driven decision making for small business owners.

This Community Service Project (CSP) aims to bridge this digital gap by developing and implementing a web-based Hotel Management System for Basota Hotel, a small-scale local hotel in Nellore, Andhra Pradesh. The project directly aligns with the CSP objective of linking computer science students with real community needs, while providing hands-on exposure to software development in a live business environment.

# 3. Problem Statement

Basota Hotel, Nellore currently faces the following operational challenges due to manual management:

- Room availability is tracked using physical registers, leading to confusion and double-booking

- Customer check-in and check-out records are maintained manually, causing data loss and difficulty in retrieval

- Billing is calculated by hand, which is time-consuming and prone to arithmetic errors

- There is no mechanism to track revenue trends, room occupancy rates, or repeat customers

- Staff training time is high due to inconsistent manual processes

These problems are common across most small hotels and lodges in Nellore. A simple, digital solution can significantly improve day-to-day operations and reduce human error.

# 4. Objectives

- To conduct a real-world survey at Basota Hotel to understand existing manual processes and identify pain points

- To design and develop a user-friendly, web-based Hotel Management System tailored to the hotel's actual workflow

- To digitize room booking, customer check-in/check-out, and billing processes

- To provide the hotel staff with training and a demonstration of the system

- To collect feedback from hotel staff and improve the system based on real-world usage

- To document the entire process and measure the impact (time saved, error reduction, operational improvement)

# 5. Scope of Work

5.1 Survey Phase

- Observe current booking and billing processes at Basota Hotel

- Interview staff to understand daily challenges and requirements

- Document all manual workflows and map them to digital equivalents

5.2 System Development

- Room Management: Add, edit, and track rooms with real-time availability status

- Customer Management: Maintain digital records with phone-based search and history

- Booking & Check-In: Digital check-in form with automatic room status update

- Checkout & Billing: Auto-calculated bill (days x price) with advance deduction and payment tracking

- Dashboard: Real-time overview of available rooms, occupied rooms, and today's revenue

- Reports: Daily and monthly revenue summaries and occupancy statistics

5.3 Deployment & Testing

- Deploy system on local network within the hotel

- Conduct live testing with hotel staff

- Collect feedback and implement improvements

# 6. Methodology

| Week | Phase | Activities |
| --- | --- | --- |
| Week 1 | Survey & Observation | Visit hotel, observe operations, interview staff, document workflow |
| Week 2 | Design & Planning | Finalize features, design database schema, set up development environment |
| Week 3 | Core Development - I | Implement room management, user login, and booking/check-in module |
| Week 4 | Core Development - II | Implement checkout, billing logic, and customer records module |
| Week 5 | Dashboard & Reports | Build analytics dashboard, daily/monthly reports, and UI polish |
| Week 6 | Hotel Testing | Deploy at hotel, train staff, collect feedback, implement improvements |
| Week 7 | Refinement | Fix issues, add validations, improve usability based on real-world feedback |
| Week 8 | Report & Submission | Write project report, prepare presentation, submit logbook |

# 7. Tools & Technologies

| Component | Technology |
| --- | --- |
| Frontend | HTML5, CSS3, JavaScript |
| Backend | Node.js with Express.js Framework |
| Database | MySQL (Relational Database) |
| Development Tool | Visual Studio Code |
| Version Control | Git & GitHub |
| Deployment | Local Network / Localhost (Hotel Environment) |

# 8. Expected Outcomes

- Reduction in manual billing errors and time taken for checkout processing

- Improved room availability tracking with real-time status updates

- Digital customer records replacing paper registers, with searchable history

- Hotel staff trained and capable of using the digital system independently

- Revenue reports and occupancy data available at a glance for the hotel owner

- Demonstrated impact of technology adoption in a small local business

- Practical exposure to full-stack web development in a real-world environment

# 9. Alignment with CSP Objectives

This project directly fulfills the objectives of the Community Service Project as defined by GIST's RG 23 Regulations:

- Community Engagement: The project is conducted in a real local business (Basota Hotel, Nellore) with direct involvement of staff and management

- Domain Application: CSE skills (web development, database design) are applied to solve a real-world problem in the local community

- Survey Component: Week 1 is fully dedicated to field observation and staff interviews, fulfilling the mandatory survey requirement

- Measurable Impact: Before/after comparison of operational efficiency will be documented with supporting evidence (photos, staff feedback, time logs)

- Logbook Maintenance: A daily logbook will be maintained throughout the 8 weeks and countersigned by the hotel management and faculty mentor

# 10. Declaration & Approval

I hereby declare that this project proposal is original and will be carried out with full commitment, responsibility, and accountability during the CSP period.

| Student Signature: Name: _______________________ Roll No: _____________________ Date: ________________________ | Mentor Approval: Name: _______________________ Signature: ___________________ Date: ________________________ |
| --- | --- |